Transport Break-even Engine

Consolidated Master Blueprint v004

Source-based implementation blueprint for the transport pricing, annual break-even, AI-agent, governance and production-hardening layers

| Field | Value |
| --- | --- |
| Project | Transport Break-even Engine / Cost-per-km Webapp |
| Version | v004 consolidated blueprint |
| Prepared on | 9 May 2026 |
| Primary stack | React/Vite frontend, Node/Express backend, PostgreSQL, Render deployment, shared calculation engine |
| Core decision | Keep the current formulas; add mode-aware annual calculation, scenario governance, AI interpretation, validation, security and production hardening. |
| Implementation posture | One-step-at-a-time; source-controlled changes; test after each sprint; preserve engine correctness before visual redesign. |

Master thesis

The product must evolve from a useful break-even calculator into a controlled transport pricing management cockpit. The calculator answers what the cost is. The scenario and time-weighted layers answer what the annual truth is. The AI-agent layer answers why it changed, what is risky, and what management should do next.

# Table of contents

Source inventory and synthesis

Executive diagnosis

Product vision and non-negotiable principles

Target architecture

Workbook-to-webapp conversion model

Calculation engine blueprint

Time-weighted annual break-even model

Scenario governance and retention model

Database and data model blueprint

Backend API blueprint

Frontend structure and UX blueprint

Dashboard and cockpit design blueprint

AI agent blueprint

Data quality, validation and audit controls

Security, deployment and operations

Testing and acceptance strategy

Implementation roadmap

Definition of done

Open decisions and future extensions

Appendices

# 1. Source inventory and synthesis

This master blueprint consolidates all currently available project sources into one implementation source. The sources are not treated equally: the Excel workbook defines the business model and user workflow, the original webapp blueprint defines the first technical product skeleton, the v003 add-on defines the time-aware annual model, the project analysis defines hardening priorities, and the AI-agent blueprint defines the intelligence layer above the deterministic engine.

| Source | File | Main contribution | Blueprint decision |
| --- | --- | --- | --- |
| Protected Excel workbook v002 | break_even_transport_engine_user_friendly_protected_v002.xlsx | Canonical business workbook: Start Here, Company & Tax Profile, Inputs, Engine, Pricing Scenarios, Sensitivity, Vehicle Classes, Tax Rules, helper lists and Guide. | Preserve formulas conceptually; do not run Excel in production; translate workbook logic into backend/shared functions. |
| WebApp Blueprint v0.1 | transport_break_even_engine_webapp_blueprint.docx | Defines the product vision, workbook-to-webapp mapping, backend calculation ownership, API, schema, UX workflow and acceptance criteria. | Use as the base implementation blueprint. |
| Time-weighted Add-on v003 | Blueprint Add-on v003 — Time-weighted annual break-even model.docx | Extends the model with Snapshot, Planned Annual, Rolling Forecast and Actual Annual modes, scenario periods, warnings, period aggregation and scenario governance. | Promote to core product logic; implement without rewriting the existing formulas first. |
| Project analysis 07.05.2026 | Project_analysis_07052026.docx | Analyses the live app/repository direction and identifies strengths and risks: deployment binding, CORS/auth, monolithic frontend, weak validation, source governance and production readiness. | Use as the hardening and refactoring priority list. |
| AI Agent Blueprint v1 | AI Agent Blueprint v1.docx | Defines Cost Intelligence, Scenario, Data Quality and Management Report agents, backend endpoints, safety rules and implementation phases. | Add as controlled interpretation layer. It must not replace or edit the deterministic engine. |

## 1.1 Consolidated source reading

The workbook confirms that the product is already more than a simple calculator: it includes company and tax setup, operational inputs, engine outputs, pricing scenario logic, sensitivity logic, vehicle references and guidance.

The original blueprint correctly separates editable assumptions from computed outputs and establishes that customer rate must be generated after break-even, not entered as a primary assumption.

The v003 add-on resolves a critical modelling weakness: a single annualised snapshot cannot fairly represent a year in which fuel, utilisation, kilometres, costs and rates change over time.

The project analysis identifies the immediate implementation danger: production hardening must come before cosmetic redesign, because saved pricing data is commercially sensitive.

The AI-agent blueprint is compatible with the existing architecture because it explicitly keeps the calculation engine as the source of truth and uses AI for explanation, scenario support, quality checks and management reporting.

## 1.2 Source hierarchy

| Priority | Layer | Meaning |
| --- | --- | --- |
| Level 1 | Business truth | Workbook formulas and current calculation engine behaviour. |
| Level 2 | Product logic | Original webapp blueprint plus time-weighted add-on. |
| Level 3 | Implementation reality | Live/repository analysis: current risks, deployment state, frontend structure and hardening gaps. |
| Level 4 | Decision support | AI-agent layer, reports, interpretations, recommendations and scenario narratives. |
| Level 5 | Future scale | Telematics, ERP/accounting integration, multi-user roles, audit exports, automated reference-data refresh. |

## 1.3 Conflict resolution rules

When a formula or commercial metric differs between sources, the workbook and current engine win until an explicit migration test proves otherwise.

When a UX idea conflicts with engine safety, engine safety wins.

When AI suggestions conflict with deterministic calculations, deterministic calculations win.

When source/reference data is uncertain, the UI must show it as a planning assumption, not as legal, tax or payroll truth.

When a new feature risks breaking the calculation engine, the implementation must be split into metadata, UI labelling, backend logic, then persistence.

# 2. Executive diagnosis

The product has a strong commercial and analytical spine. It models transport break-even, customer pricing, VAT invoice treatment, business tax, loaded kilometre economics, vehicle-class comparison, scenario history and sensitivity. That makes it closer to a CFO/transport pricing cockpit than to a normal calculator.

| Area | Assessment | Interpretation |
| --- | --- | --- |
| Product concept | Strong | The calculator has become a pricing workspace with real commercial potential. |
| Calculation logic | Strong direction | The break-even-first principle is correct and must remain protected. |
| Architecture | Promising but unfinished | Shared engine and Express/Postgres direction are good; production boundaries need hardening. |
| Frontend maintainability | Risk | A monolithic App.jsx makes further redesign dangerous unless pages/components/hooks/API clients are extracted. |
| Production readiness | Weak | Deployment host binding, CORS, authentication, database fallback and formal validation must be corrected. |
| Commercial credibility | Medium now, high after hardening | The product becomes credible once saved pricing data is protected and business-case tests are locked. |

## 2.1 Strongest current advantages

Real business model: the app models fleet cost structure, loaded kilometres, tonne-kilometres, pricing scenarios, after-tax profitability and scenario history.

Break-even-first logic: operational break-even is calculated before markup, customer rate and invoice amount.

Shared engine direction: frontend preview resilience is useful, but the authoritative backend engine must remain the production source.

Planning orientation: the current project already points towards snapshot, planned annual, rolling forecast and actual annual logic.

Database orientation: saved runs, results, periods, pricing scenarios and audit concepts can support trend analysis and governance.

## 2.2 Main current risks

| Risk | Why it matters | Required decision |
| --- | --- | --- |
| Backend binding | Production access failure | Ensure backend binds to 0.0.0.0 and process.env.PORT on Render. |
| Open CORS and no auth | Commercial data exposure | Restrict CORS, add authentication, protect history, audit-log, delete and export endpoints. |
| Silent memory fallback | False persistence | Allow memory mode locally only; production must fail loudly without DATABASE_URL. |
| Weak API schema validation | Invalid financial outputs | Add strict request validation before calculation. |
| Monolithic frontend | Slow and risky redesign | Extract pages, components, hooks, API client, formatters, calculation adapters and chart components. |
| Unclear user journey | First-user confusion | Prioritise guided flow: setup, inputs, calculate, price, save, compare. |
| Weak business-case tests | Silent formula drift | Lock reference scenarios and expected outputs before refactoring. |

## 2.3 Product direction

The correct next direction is not visual decoration first. The product must be stabilised in this order:

Production hardening and backend deployment correctness.

Authentication and protection for saved commercial data.

Frontend modularisation.

Formal validation and business-case testing.

Mode-aware dashboard and history.

Scenario comparison and baseline governance.

AI-agent insights after deterministic results are stable.

# 3. Product vision and non-negotiable principles

The Transport Break-even Engine should become a decision cockpit for transport pricing, profitability and cost-risk management. The product should help a user answer five questions: what is the break-even, what customer rate should be charged, how sensitive is the result, what changed since the baseline, and what action should management take.

| ID | Principle | Implementation meaning |
| --- | --- | --- |
| P1 | Break-even before pricing | Customer rate is not a primary input. The engine computes break-even first; pricing scenarios apply markup afterwards. |
| P2 | Current formulas stay | The current workbook and engine logic remain the Snapshot / Planned Annual foundation. |
| P3 | Annual truth is weighted | Fair annual break-even is total annual cost divided by total annual loaded kilometres, not a simple average of period rates. |
| P4 | Every result has a mode | No generic break-even number may be shown without Snapshot, Planned Annual, Rolling Forecast or Actual Annual labelling. |
| P5 | VAT is not profit | VAT appears in invoice/cash view, not in EBIT or profit logic. |
| P6 | Computed fields are protected | Users may edit assumptions, not formulas or computed outputs. |
| P7 | AI explains, it does not calculate truth | AI agents interpret, test quality, propose scenarios and write summaries. The deterministic engine computes official results. |
| P8 | Production cannot pretend to persist | If production has no database, it must fail visibly rather than store transient in-memory data. |
| P9 | Tax/reference data is governed | Jurisdictional values require source, validity date, confidence and review status. |
| P10 | Approved scenarios are immutable | Changes to an approved baseline create a new version, not an overwrite. |

## 3.1 Product scope

| Scope category | Decision |
| --- | --- |
| In scope | Break-even calculation, pricing scenarios, tax assumptions, vehicle-class comparison, sensitivity, saved runs, scenario periods, rolling forecast, actual annual mode, history, export, AI insights, source governance and audit trail. |
| Near-term out of scope | Live legal tax compliance engine, accounting integration, route optimisation, telematics import, invoicing, payments and large-scale multi-tenant RBAC. |
| Future expansion | Fleet telematics ingestion, ERP integration, contract profitability, customer-level pricing memory, auto-refresh of fuel/reference data, advanced user roles and report exports. |

# 4. Target architecture

The target architecture uses a deterministic calculation core, a secure API boundary, a relational persistence layer, a guided frontend cockpit and a controlled AI interpretation layer. The engine must be reusable, testable and independent from Express, React and database queries.

## 4.1 Logical architecture

React / Vite Frontend

- Dashboard

- Company & Tax Profile

- Inputs

- Time Model

- Break-even

- Pricing

- Sensitivity

- Vehicles

- History

- AI Insights

Node / Express Backend

- Auth and CORS boundary

- Request validation

- Reference data routes

- Calculation preview/save routes

- Scenario period routes

- Pricing and sensitivity routes

- Agent routes

- Export and audit routes

Shared Calculation Engine

- Snapshot / planned annual functions

- Period aggregation utility

- Pricing scenario engine

- Sensitivity engine

- Validation helpers

- Business-case fixtures

PostgreSQL

- Reference data

- Calculation runs

- Calculation results

- Scenario periods

- Pricing scenarios

- Agent runs and feedback

- Audit log

AI Agent Layer

- Cost Intelligence Agent

- Scenario Agent

- Data Quality Agent

- Management Report Agent

- Later: Orchestrator Agent

## 4.2 Folder structure target

| Path | Purpose |
| --- | --- |
| backend/routes | calculations.js, reference.js, taxProfile.js, pricing.js, sensitivity.js, scenarioPeriods.js, agent.js, audit.js, health.js |
| backend/services | calculationService.js, scenarioService.js, pricingService.js, sensitivityService.js, taxProfileService.js, agentService.js |
| backend/repositories | calculationRepository.js, referenceRepository.js, scenarioRepository.js, agentRepository.js, auditRepository.js |
| backend/middleware | auth.js, validateRequest.js, errorHandler.js, corsPolicy.js |
| shared/engine | computeSnapshotBreakEven.js, aggregatePeriodsForAnnualBreakEven.js, pricingEngine.js, sensitivityEngine.js, warningCodes.js |
| shared/schemas | calculationSchemas.js, scenarioSchemas.js, periodSchemas.js, agentSchemas.js |
| frontend/src/pages | Dashboard.jsx, CompanyTaxProfile.jsx, TransportInputs.jsx, TimeModel.jsx, BreakEven.jsx, Pricing.jsx, Sensitivity.jsx, Vehicles.jsx, History.jsx |
| frontend/src/components | Layout, cards, forms, tables, charts, badges, warnings, AIInsightsCard |
| frontend/src/hooks | useCalculation, useReferenceData, useScenarioPeriods, useHistory, useAgentInsights |
| frontend/src/api | client.js, calculationsApi.js, referenceApi.js, agentApi.js, historyApi.js |
| docs | Master blueprint, implementation log, API contracts, business-case test cases, data governance register |

## 4.3 Backend ownership rule

The backend owns authoritative calculation, persistence, audit, export, access control and AI-agent orchestration. The frontend may show local previews only as a resilience layer, but saved results must come from backend validation and calculation.

# 5. Workbook-to-webapp conversion model

The Excel workbook remains a modelling reference, not a runtime dependency. The webapp must reproduce the workbook’s workflow and formulas while removing spreadsheet fragility.

| Workbook sheet | Webapp module | Implementation meaning |
| --- | --- | --- |
| Start Here | Dashboard | Guided entry point, summary of latest result, workflow status and key warnings. |
| Company & Tax Profile | Company setup | Country, company type, business model, fleet size, VAT, business tax, employer contribution and vehicle-tax defaults. |
| Inputs | Transport Inputs | Editable operational, cost, driver, fuel, vehicle and overhead assumptions. |
| Engine | Break-even Results | Read-only formula-controlled result output. |
| Pricing Scenarios | Pricing | Markup-driven customer rates, EBIT, tax, profit and invoice values. |
| Sensitivity | Sensitivity | Impact of vehicle class, payload utilisation, load factor, markup and cost shocks. |
| Vehicle Classes | Vehicles | Reference data for van, rigid truck, articulated truck and high-capacity profiles. |
| Tax Rules | Admin Reference Data | Configurable country/company-type tax defaults and source metadata. |
| Dropdown Helper / Cascade Lists | Reference API | Controlled selectable values for frontend dropdowns. |
| Guide | Help / Tooltips | Short explanations and warnings embedded in the UI. |

## 5.1 Workbook values currently visible

| Observed item | Workbook state |
| --- | --- |
| Input profiles | Long Distance 40t and Regional 40t |
| Computed annual total km | Long Distance: 113,100 km/year; Regional: 98,000 km/year |
| Loaded ratio | Long Distance: 85.3%; Regional: 80.5% |
| Fuel consumption | Long Distance: 34.2 L/100 km; Regional: 33.8 L/100 km |
| Fuel price excl. VAT | 1.265524625 EUR/L in both profiles |
| Total annual cost from Engine sheet | Long Distance approx. EUR 147,881.37; Regional approx. EUR 131,561.13 |
| Break-even price from Engine sheet | Long Distance approx. EUR 1.5329 / loaded km; Regional approx. EUR 1.6677 / loaded km |
| Workbook colour semantics | Yellow = editable input; light blue = formula/linked value; light green = key output; grey = instruction or modelling note. |

## 5.2 Web conversion rules

Every workbook formula must be translated into named calculation functions with tests.

Every editable workbook cell must become a typed UI field with validation.

Every computed workbook cell must become a read-only result field.

Every dropdown/cascade must become reference-data controlled by database/API.

Every workbook warning or guide note must become either a tooltip, inline warning, badge or validation message.

Every saved web calculation must include both input snapshot and output snapshot.

# 6. Calculation engine blueprint

The calculation engine must be a pure function. Given the same input, tax profile, vehicle profile, calculation mode and period data, it must return the same output. It must not depend on React state, Express request objects or live database calls.

## 6.1 Editable input groups

| Input group | Fields |
| --- | --- |
| Company setup | countryId, companyTypeId, businessModelId, numberOfTrucks |
| Operational activity | dailyKm, operatingDaysPerYear, workingDaysPerYear, annualWorkingHours, averageSpeed, loadFactor |
| Payload | payloadCapacityTons, payloadUtilisation |
| Variable cost | fuelConsumptionLPer100Km, fuelPricePerLiter, tyresAnnualCost, maintenanceAnnualCost, roadFeesAnnualCost |
| Driver cost | driverSalaryAnnual or monthly salary conversion, employerContributionRate, driverPerDiemDaily, driversPerVehicle |
| Fixed vehicle cost | ownershipOrLeasingAnnual, trailer cost, insurance, cargo insurance, vehicleTaxAnnual |
| Overhead | structuralIndirectCostsAnnual, commercial/admin overhead |
| Pricing | markupPercentage, targetEbitMargin, targetAfterTaxMargin |
| Time model | calculationMode, planYear, asOfDate, period rows, data status and fallback rules |

## 6.2 Core formula map

| Output | Formula |
| --- | --- |
| annualTotalKm | dailyKm × operatingDaysPerYear |
| loadedKmYear | annualTotalKm × loadFactor |
| emptyKmYear | annualTotalKm − loadedKmYear |
| effectivePayloadTons | payloadCapacityTons × payloadUtilisation |
| annualTonneKm | loadedKmYear × effectivePayloadTons |
| fuelCostPerKm | (fuelConsumptionLPer100Km / 100) × fuelPricePerLiter |
| tyresCostPerKm | tyresAnnualCost / annualTotalKm |
| maintenanceCostPerKm | maintenanceAnnualCost / annualTotalKm |
| roadFeesCostPerKm | roadFeesAnnualCost / annualTotalKm |
| variableCostPerKm | fuelCostPerKm + tyresCostPerKm + maintenanceCostPerKm + roadFeesCostPerKm |
| variableAnnualCost | variableCostPerKm × annualTotalKm |
| employerContributionAnnual | driverSalaryAnnual × employerContributionRate |
| annualPerDiem | driverPerDiemDaily × workingDaysPerYear × driversPerVehicle, or current workbook-equivalent formula where applicable |
| driverAnnualCost | salary + employer contribution + per diem / allowance logic |
| vehicleFixedAnnualCost | tractor/leasing + trailer/leasing + insurance + cargo insurance + vehicle tax |
| totalAnnualCost | variableAnnualCost + driverAnnualCost + vehicleFixedAnnualCost + structuralOverhead |
| breakEvenPerLoadedKm | totalAnnualCost / loadedKmYear |
| breakEvenPerTonneKm | totalAnnualCost / annualTonneKm |
| customerRateExclVat | breakEvenPerLoadedKm × (1 + markupPercentage), or breakEven / (1 − targetMargin) when margin target is used |
| customerRateInclVat | customerRateExclVat × (1 + vatRate) |
| annualRevenueExclVat | customerRateExclVat × loadedKmYear |
| EBIT | annualRevenueExclVat − totalAnnualCost |
| businessTax | max(0, EBIT × effectiveBusinessTaxRate) |
| profitAfterTax | EBIT − businessTax |
| afterTaxMargin | profitAfterTax / annualRevenueExclVat |

## 6.3 Engine return contract

{

"calculationMode": "snapshot | planned_annual | rolling_forecast | actual_annual",

"planYear": 2026,

"asOfDate": "2026-05-09",

"vehicleCode": "LONG_DISTANCE_40T",

"dataCompletenessStatus": "complete | partial | incomplete",

"warnings": [],

"inputsNormalized": {},

"result": {

"annualTotalKm": 113100,

"loadedRevenueKm": 96474.3,

"emptyKm": 16625.7,

"annualVariableOperatingCost": 66000,

"annualDriverCost": 52000,

"annualFixedCost": 25000,

"annualStructuralOverhead": 17886,

"totalAnnualCost": 147881.37,

"breakEvenPerLoadedKm": 1.5329,

"breakEvenPerTonneKm": 0.071,

"customerRateExclVat": 1.7245,

"customerRateInclVat": 2.0694,

"annualRevenueExclVat": 166366.54,

"ebit": 18485.17,

"businessTax": 0,

"profitAfterTax": 18485.17

},

"breakdown": {

"variable": {},

"driver": {},

"vehicleFixed": {},

"structural": {},

"periods": []

}

}

## 6.4 Required engine modules

| Module | Responsibility |
| --- | --- |
| computeSnapshotBreakEven | Runs the existing annualised workbook-compatible formulas. |
| aggregatePeriodsForAnnualBreakEven | Aggregates actual, planned and forecast period rows into annual totals. |
| computeModeAwareBreakEven | Selects snapshot, planned annual, rolling forecast or actual annual calculation path. |
| computePricingScenario | Generates customer rate, VAT invoice view, EBIT, business tax, profit and margins. |
| computeSensitivity | Generates sensitivity tables for fuel, load factor, annual km, payload, vehicle class and markup. |
| validateCalculationInput | Normalises types, rejects invalid values and produces clear validation messages. |
| detectWarnings | Returns warning codes for snapshot assumption, low loaded km, missing periods, etc. |
| compareScenarios | Compares current run with baseline and returns variances and recommended action. |

# 7. Time-weighted annual break-even model

The time-weighted model is the most important conceptual upgrade. It accepts that today’s costs do not define the entire year. They update the year. The annual break-even remains total cost divided by loaded kilometres, but the annual numerator and denominator may now be built from monthly planned, actual and forecast period data.

## 7.1 Calculation modes

| Mode | Purpose | Formula source | UX rule |
| --- | --- | --- | --- |
| Snapshot | Quick simulation | Uses today’s assumptions as if they apply to the full year. | Show warning: Snapshot mode assumes today’s values apply to the full selected year. |
| Planned Annual | Budget baseline | Uses annual plan or monthly planned periods for selected year. | If no monthly plan exists, use current annual engine. |
| Rolling Forecast | Ongoing management | Actual periods completed so far plus forecast/planned periods for the remaining year. | This is the main retention mode. Missing actual/forecast data falls back to planned data with warning. |
| Actual Annual | Year-end truth | Uses only actual period data. | If the year is incomplete, show actual-year incomplete warning. |

## 7.2 Weighted-cost principle

The app must never use simple average rates when period kilometre volumes differ. Correct annual break-even is based on summed cost and summed loaded kilometres.

Period 1: loaded km = 60,000; cost per loaded km = 1.40; cost = 84,000

Period 2: loaded km = 40,000; cost per loaded km = 1.80; cost = 72,000

Wrong simple average = (1.40 + 1.80) / 2 = 1.60

Correct weighted break-even = (84,000 + 72,000) / (60,000 + 40,000) = 1.56

## 7.3 Period model

| Field | Meaning |
| --- | --- |
| period_start / period_end | Date range of the period. |
| period_type | month, week or custom. Version 1 should use monthly periods. |
| data_status | planned, actual or forecast. |
| total_km | Total kilometres in the period. |
| loaded_km | Loaded/revenue kilometres. If missing, derive from total_km × load_factor. |
| load_factor | Loaded km ratio if loaded_km is not directly entered. |
| fuel_price_per_liter | Fuel price for the period. |
| fuel_consumption_l_per_100km | Consumption for the period. |
| fuel_cost | Direct fuel cost; if missing, derive from total km, consumption and fuel price. |
| tyres_cost / maintenance_cost / road_fees_cost | Variable cost components. |
| driver_cost | Driver cost allocated to the period. |
| fixed_vehicle_cost | Leasing/ownership, insurance, vehicle tax and fixed vehicle allocation. |
| structural_overhead_cost | Indirect/administrative cost allocation. |
| other_cost | Controlled optional additional cost. |
| revenue_excl_vat | Optional actual or forecast revenue. |
| notes | Commentary and audit context. |

## 7.4 Period aggregation rules

loadedKm(period):

if period.loaded_km exists:

return period.loaded_km

else if period.total_km and period.load_factor exist:

return period.total_km * period.load_factor

else:

warning PERIOD_DATA_INCOMPLETE

fuelCost(period):

if period.fuel_cost exists:

return period.fuel_cost

else:

return total_km * fuel_consumption_l_per_100km / 100 * fuel_price_per_liter

variableCost(period):

fuel_cost + tyres_cost + maintenance_cost + road_fees_cost

periodTotalCost(period):

variable_cost + driver_cost + fixed_vehicle_cost + structural_overhead_cost + other_cost

annualBreakEven:

sum(periodTotalCost) / sum(periodLoadedKm)

## 7.5 Warning codes

| Warning code | Meaning |
| --- | --- |
| SNAPSHOT_ASSUMPTION_FULL_YEAR | Snapshot mode uses current values as if they applied to the full year. |
| MISSING_ACTUAL_PERIODS | Rolling forecast expected actual periods but did not receive complete actual data. |
| MISSING_FORECAST_PERIODS | Rolling forecast expected remaining forecast periods but did not receive complete forecast data. |
| ACTUAL_YEAR_INCOMPLETE | Actual annual mode selected but not all periods have actual data. |
| LOW_LOADED_KM | Loaded kilometres are very low or zero, threatening break-even validity. |
| LOW_LOAD_FACTOR | Load factor below warning threshold. |
| HIGH_FUEL_VARIANCE | Fuel price or fuel cost deviates materially from baseline. |
| APPROVED_SCENARIO_IMMUTABLE | Approved scenario cannot be directly edited. |
| PERIOD_DATA_INCOMPLETE | One or more period rows are missing required values. |

# 8. Scenario governance and retention model

The product should not be a one-time calculator. It should create a retention loop: plan, calculate, save baseline, update actuals, compare variance, adjust price and save a new version.

| Scenario status | Rule |
| --- | --- |
| Draft | Can be edited. Used while building a scenario. |
| Reviewed | Can be compared and prepared for approval. |
| Approved | Immutable baseline. Any change must create a new scenario version. |
| Archived | Retained for history but not used as active baseline. |

## 8.1 Scenario versioning

Each calculation run should include scenario_name, scenario_version, scenario_status, approved_at and approved_by.

Approved records are read-only from the UI and API.

If a user modifies an approved scenario, the backend creates a new draft version with copied inputs, outputs and periods.

History must show the latest approved baseline, latest draft and archived variants.

Comparison actions should default to current draft versus latest approved baseline.

## 8.2 Retention loop

Plan

-> Calculate planned annual break-even

-> Save and approve baseline

-> Enter actual kilometres/costs monthly

-> Run rolling forecast

-> Compare with approved baseline

-> Detect variance and risk

-> Adjust customer rate or operational assumptions

-> Save new scenario version

-> Generate management report

## 8.3 Required scenario comparisons

| Comparison | Purpose |
| --- | --- |
| Baseline vs current rolling forecast | Shows whether current year is still economically safe. |
| Baseline vs fuel shock | Shows margin exposure to fuel-price increase. |
| Baseline vs low utilisation | Shows fixed-cost absorption risk. |
| Baseline vs driver cost change | Shows labour-cost sensitivity. |
| Planned annual vs actual annual | Shows final year-end variance. |
| Long Distance vs Regional | Shows profile-specific economics and risk. |

# 9. Database and data model blueprint

The database must store reference data, exact user inputs, computed outputs, scenario periods, scenario governance, agent outputs and audit events. Numeric financial fields should use NUMERIC, not floating point, for persistence.

| Table | Purpose |
| --- | --- |
| countries | Jurisdiction code, name, currency and metadata. |
| company_types | Company legal forms by jurisdiction. |
| business_models | Operating model such as fleet operator or owner-operator. |
| tax_rules | VAT, business tax, employer contribution, vehicle tax and rule notes. |
| vehicle_classes | Vehicle class reference data and default assumptions. |
| calculation_runs | Scenario metadata, exact input snapshot, mode, plan year, status and version. |
| calculation_results | Computed result snapshot for audit and trend analysis. |
| scenario_periods | Monthly/period planned, actual and forecast rows. |
| pricing_scenarios | Markup/margin-driven customer rates and related financial outputs. |
| sensitivity_results | Optional persisted sensitivity result packs. |
| agent_runs | AI request and response logs. |
| agent_feedback | User feedback on AI insight usefulness. |
| audit_log | Create/update/delete/export/approve/archive events. |
| reference_sources | Source-governance register for tax, vehicle, fuel and external reference values. |

## 9.1 calculation_runs extension

ALTER TABLE calculation_runs

ADD COLUMN IF NOT EXISTS calculation_mode TEXT,

ADD COLUMN IF NOT EXISTS plan_year INTEGER,

ADD COLUMN IF NOT EXISTS as_of_date DATE,

ADD COLUMN IF NOT EXISTS scenario_status TEXT DEFAULT 'draft',

ADD COLUMN IF NOT EXISTS engine_version TEXT,

ADD COLUMN IF NOT EXISTS scenario_name TEXT,

ADD COLUMN IF NOT EXISTS scenario_version INTEGER DEFAULT 1,

ADD COLUMN IF NOT EXISTS approved_at TIMESTAMPTZ,

ADD COLUMN IF NOT EXISTS approved_by TEXT,

ADD COLUMN IF NOT EXISTS input_snapshot JSONB,

ADD COLUMN IF NOT EXISTS output_snapshot JSONB;

ALTER TABLE calculation_runs

ADD CONSTRAINT calculation_runs_mode_check

CHECK (calculation_mode IN ('snapshot','planned_annual','rolling_forecast','actual_annual'));

ALTER TABLE calculation_runs

ADD CONSTRAINT calculation_runs_status_check

CHECK (scenario_status IN ('draft','reviewed','approved','archived'));

## 9.2 scenario_periods table

CREATE TABLE IF NOT EXISTS scenario_periods (

id BIGSERIAL PRIMARY KEY,

calculation_run_id BIGINT NOT NULL REFERENCES calculation_runs(id) ON DELETE CASCADE,

period_start DATE NOT NULL,

period_end DATE NOT NULL,

period_type TEXT NOT NULL CHECK (period_type IN ('month','week','custom')),

data_status TEXT NOT NULL CHECK (data_status IN ('planned','actual','forecast')),

total_km NUMERIC,

loaded_km NUMERIC,

load_factor NUMERIC,

fuel_price_per_liter NUMERIC,

fuel_consumption_l_per_100km NUMERIC,

fuel_cost NUMERIC,

tyres_cost NUMERIC,

maintenance_cost NUMERIC,

road_fees_cost NUMERIC,

driver_cost NUMERIC,

fixed_vehicle_cost NUMERIC,

structural_overhead_cost NUMERIC,

other_cost NUMERIC,

revenue_excl_vat NUMERIC,

notes TEXT,

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

## 9.3 AI tables

CREATE TABLE IF NOT EXISTS agent_runs (

id BIGSERIAL PRIMARY KEY,

agent_name TEXT NOT NULL,

vehicle_code TEXT,

calculation_run_id BIGINT REFERENCES calculation_runs(id),

user_question TEXT,

input_payload JSONB NOT NULL,

output_payload JSONB NOT NULL,

confidence TEXT,

requires_human_review BOOLEAN DEFAULT FALSE,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE IF NOT EXISTS agent_feedback (

id BIGSERIAL PRIMARY KEY,

agent_run_id BIGINT REFERENCES agent_runs(id) ON DELETE CASCADE,

rating INTEGER,

comment TEXT,

created_at TIMESTAMPTZ DEFAULT NOW()

);

## 9.4 Reference source governance table

CREATE TABLE IF NOT EXISTS reference_sources (

id BIGSERIAL PRIMARY KEY,

source_domain TEXT NOT NULL,

source_name TEXT NOT NULL,

source_url TEXT,

source_type TEXT CHECK (source_type IN ('official','advisory','manual','internal','estimated')),

country_code TEXT,

valid_from DATE,

valid_to DATE,

reviewed_at DATE,

confidence_level TEXT CHECK (confidence_level IN ('high','medium','low')),

owner TEXT,

notes TEXT,

created_at TIMESTAMPTZ DEFAULT NOW()

);

# 10. Backend API blueprint

The backend API must be explicit, validated and structured around preview, save, retrieve, compare, approve, archive, export and AI analysis flows. Calculation preview should not write by default. Save endpoints must persist both input and output snapshots.

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/health | Deployment health check. |
| GET | /api/countries | Return jurisdictions. |
| GET | /api/countries/:countryId/company-types | Return company types for a jurisdiction. |
| GET | /api/business-models | Return business models. |
| GET | /api/vehicle-classes | Return vehicle reference classes. |
| GET | /api/tax-profile?countryId=&companyTypeId= | Return tax defaults and source metadata. |
| POST | /api/calculations/preview | Validate and calculate without saving. |
| POST | /api/calculations | Validate, calculate and save a run. |
| GET | /api/calculations | List saved runs with filters. |
| GET | /api/calculations/:id | Return one saved run with inputs, outputs and periods. |
| PATCH | /api/calculations/:id | Update draft/reviewed run only. |
| POST | /api/calculations/:id/approve | Approve and lock scenario. |
| POST | /api/calculations/:id/archive | Archive scenario. |
| POST | /api/calculations/:id/duplicate | Duplicate as new draft. |
| GET | /api/calculations/:id/compare/:baselineId | Return scenario variance analysis. |
| POST | /api/scenario-periods | Create or replace period rows for a draft scenario. |
| POST | /api/pricing-scenarios/preview | Generate markup/margin price scenarios. |
| POST | /api/sensitivity/preview | Generate sensitivity data. |
| GET | /api/audit-log | Protected audit-event list. |
| GET | /api/calculations/:id/export | Protected JSON/CSV export pack. |
| POST | /api/agent/analyse | Cost intelligence and general analysis endpoint. |
| POST | /api/agent/scenario | AI-assisted scenario proposal, then deterministic recalculation. |
| POST | /api/agent/data-quality | AI-assisted and rule-based quality review. |
| POST | /api/agent/report | Management summary generation. |

## 10.1 Preview request contract

POST /api/calculations/preview

{

"calculationMode": "rolling_forecast",

"planYear": 2026,

"asOfDate": "2026-05-09",

"vehicleCode": "LONG_DISTANCE_40T",

"input": {

"dailyKm": 450,

"operatingDaysPerYear": 240,

"loadFactor": 0.85,

"payloadCapacityTons": 24,

"payloadUtilisation": 0.90,

"fuelConsumptionLPer100Km": 29,

"fuelPricePerLiter": 1.55,

"tyresAnnualCost": 4500,

"maintenanceAnnualCost": 9500,

"roadFeesAnnualCost": 18000,

"driverSalaryAnnual": 36000,

"driverPerDiemDaily": 35,

"ownershipOrLeasingAnnual": 32000,

"insuranceAnnual": 4800,

"vehicleTaxAnnual": 1200,

"structuralIndirectCostsAnnual": 15000,

"vatRate": 0.20,

"effectiveBusinessTaxRate": 0.23,

"employerContributionRate": 0.21,

"markupPercentage": 0.15

},

"periods": []

}

## 10.2 Preview response contract

{

"calculationMode": "rolling_forecast",

"planYear": 2026,

"asOfDate": "2026-05-09",

"dataCompletenessStatus": "complete",

"warnings": [],

"result": {

"annualTotalKm": 100000,

"loadedRevenueKm": 85000,

"totalAnnualCost": 126000,

"breakEvenPerLoadedKm": 1.4823,

"customerRateExclVat": 1.7046,

"customerRateInclVat": 2.0455,

"annualRevenueExclVat": 144891,

"ebit": 18891,

"businessTax": 4344.93,

"profitAfterTax": 14546.07

}

}

## 10.3 API safety rules

All write, delete, export, history and audit endpoints must require authentication.

Every request body must pass schema validation before reaching the engine.

Production CORS must be restricted to the frontend domain.

Unknown calculation modes, scenario statuses and period statuses must be rejected.

Approved scenarios must reject direct mutation.

Every save, delete, approve, archive, export and AI run must create an audit event.

Errors must be structured and readable by the UI.

# 11. Frontend structure and UX blueprint

The frontend should be a guided cockpit rather than a raw form collection. The first user journey must be simple, while expert views remain available after the main result is understood.

| Route | Page | UX purpose |
| --- | --- | --- |
| / | Dashboard | Mostly read-only; shows decision hero, KPIs, warnings, workflow and current scenario status. |
| /company-tax-profile | Company & Tax Profile | Editable country, company type, business model and fleet size; tax defaults read-only with source badges. |
| /inputs | Transport Inputs | Editable operational and cost assumptions with live preview of annual km and loaded km. |
| /time-model | Time Model | Calculation mode, plan year, as-of date and period table. |
| /break-even | Break-even Results | Read-only engine result with waterfall and formula explanation. |
| /pricing | Pricing Scenarios | Markup/margin scenarios and VAT invoice view. |
| /sensitivity | Sensitivity | Charts and tables for fuel, load factor, kilometres, payload and markup. |
| /vehicle-classes | Vehicle Classes | Reference data; read-only for normal user. |
| /history | History | Saved runs, status badges, compare, duplicate, approve, archive and export. |
| /ai-insights | AI Insights | Agent answers connected to current run and history. |

## 11.1 UI rules

Use the guided sequence: Company & Tax Profile → Inputs → Time Model → Break-even → Pricing → Sensitivity → Save/Compare.

Only editable fields should look editable.

Computed fields must have a read-only treatment and never be writable.

Break-even must always appear before customer rate.

Customer rate excluding VAT and invoice rate including VAT must be shown side by side.

Every break-even value must display its calculation mode.

Snapshot mode must show a visible warning.

Sensitivity charts must always include the numeric table for auditability.

Every tax/reference value should show source type, reviewed date and confidence.

History must show scenario name, mode, plan year, as-of date, status, version, break-even, rate, profit and created date.

## 11.2 Frontend modularisation plan

| Order | Action | Reason |
| --- | --- | --- |
| Step 1 | Extract API client | Create src/api/client.js and endpoint-specific API files. |
| Step 2 | Extract pages | Move each navigation page out of App.jsx. |
| Step 3 | Extract state hooks | Create useCalculation, useReferenceData, useHistory and useAgentInsights. |
| Step 4 | Extract reusable components | ResultCard, ModeBadge, StatusBadge, WarningPanel, FormField, ScenarioTable, SensitivityChart. |
| Step 5 | Extract calculation adapters | Map frontend field names to backend request contract. |
| Step 6 | Apply design system | Only after logic is separated and testable. |

# 12. Dashboard and cockpit design blueprint

The dashboard should immediately answer: what is my break-even, what price should I charge, and what is my risk if fuel, utilisation or kilometres change? It should not force a new user to understand every module before seeing the decision.

| Dashboard element | Purpose |
| --- | --- |
| Decision hero | Current mode, plan year, as-of date, scenario status, break-even, recommended customer rate and profit view. |
| Mode selector | Snapshot, Planned Annual, Rolling Forecast, Actual Annual. |
| Data completeness panel | Complete/partial/incomplete status and warning codes. |
| KPI cards | Annual km, loaded km, break-even, customer rate, EBIT, profit after tax, safety margin. |
| Cost structure stacked bar | Variable, driver, fixed vehicle and overhead costs. |
| Since approved baseline | Fuel price variance, load factor variance, break-even variance, profit variance and recommended action. |
| Risk alerts | Low load factor, high fuel variance, low loaded km, missing actual periods, low margin. |
| Workflow progress | Setup complete, inputs complete, time model complete, calculation saved, baseline approved. |
| AI Insights card | Explain result, check data quality, run scenario, generate management summary. |

## 12.1 Decision hero example

Rolling break-even forecast as of 9 May 2026

Plan year: 2026

Scenario: Long Distance 40t - Base Case

Status: Draft

Break-even: EUR 1.48 / loaded km

Recommended customer rate: EUR 1.70 / loaded km

Profit after tax: EUR 21,000

Warning: 2 forecast periods use planned fallback data.

Recommended action: Review customer rate because fuel price variance is above threshold.

## 12.2 History page columns

| Column | Meaning |
| --- | --- |
| scenario_name | Human-readable name. |
| calculation_mode | Snapshot, Planned Annual, Rolling Forecast or Actual Annual. |
| plan_year | Planning year. |
| as_of_date | Reference date. |
| scenario_status | Draft, Reviewed, Approved or Archived. |
| scenario_version | Version number. |
| break_even | EUR per loaded km. |
| customer_rate | EUR per loaded km. |
| profit_after_tax | Financial result. |
| created_at | Timestamp. |
| actions | Open, compare, duplicate as draft, approve, archive, export. |

# 13. AI agent blueprint

The AI layer is an intelligence layer above the deterministic cost engine. It must support decision-making but never replace the calculation engine. It must clearly separate calculated result, AI interpretation, assumption and recommendation.

| Agent | Responsibility |
| --- | --- |
| Cost Intelligence Agent | Explains cost per km, identifies drivers, compares current and previous runs, detects fixed vs variable cost impact and suggests optimisation. |
| Scenario Agent | Creates what-if assumptions such as fuel increase, kilometre decrease or load factor drop. The backend engine calculates the numbers; AI explains the result. |
| Data Quality Agent | Detects missing, unrealistic or contradictory inputs and flags zero, negative or implausible values. |
| Management Report Agent | Turns saved results and variances into executive commentary and board-style monthly/yearly summaries. |
| Orchestrator Agent | Later phase. Routes complex questions to specialised agents and combines their answers. |

## 13.1 Agent endpoint contracts

POST /api/agent/analyse

{

"agent": "cost-intelligence",

"vehicleCode": "LONG_DISTANCE_40T",

"question": "Why is my cost per km high?",

"calculationRunId": 123,

"inputs": {},

"outputs": {}

}

POST /api/agent/scenario

{

"vehicleCode": "LONG_DISTANCE_40T",

"baseRunId": 123,

"scenario": {

"fuel_price_change_pct": 10,

"annual_km_change_pct": -15

}

}

POST /api/agent/data-quality

{

"vehicleCode": "LONG_DISTANCE_40T",

"inputs": {}

}

POST /api/agent/report

{

"vehicleCode": "LONG_DISTANCE_40T",

"period": "2026",

"calculationRunIds": [101, 102, 103],

"reportType": "management-summary"

}

## 13.2 AI output structure

{

"agent": "cost-intelligence",

"summary": "",

"keyDrivers": [],

"risks": [],

"recommendedActions": [],

"confidence": "high | medium | low",

"requiresHumanReview": false,

"calculatedResultUsed": {

"calculationRunId": 123,

"engineVersion": "..."

},

"assumptions": [],

"limitations": []

}

## 13.3 AI safety rules

The AI agent must not directly modify formulas.

The AI agent must not overwrite database values without explicit user approval.

The AI agent must not invent missing business data.

The AI agent must not present tax, payroll or legal assumptions as verified truth.

The Scenario Agent may suggest scenario assumptions, but the backend engine must calculate the financial result.

Every agent response must include confidence and whether human review is required.

Agent outputs must be logged in agent_runs for traceability.

## 13.4 AI implementation phases

| Phase | Name | Deliverable |
| --- | --- | --- |
| Phase 1 | Foundation | Create /api/agent/analyse and Cost Intelligence Agent only. Log request/response. |
| Phase 2 | Data Quality | Add Data Quality Agent and optionally run it before calculation save. |
| Phase 3 | Scenario | AI proposes assumptions; engine recalculates; AI explains impact. |
| Phase 4 | Management Report | Generate executive summaries from saved runs and comparisons. |
| Phase 5 | Orchestrator | Route user questions across all specialised agents. |

# 14. Data quality, validation and audit controls

A pricing engine must protect itself from unrealistic, malformed or contradictory inputs. Validation belongs on both frontend and backend, but backend validation is authoritative.

| Field/condition | Validation rule |
| --- | --- |
| dailyKm | Greater than zero; upper warning threshold for unrealistic daily distance. |
| operatingDaysPerYear | Greater than zero and not above 366 unless explicitly allowed. |
| loadFactor | Between 0 and 1; warning below business threshold. |
| payloadCapacityTons | Greater than zero. |
| payloadUtilisation | Between 0 and 1. |
| fuelConsumptionLPer100Km | Greater than zero; warning for implausibly low/high values by vehicle class. |
| fuelPricePerLiter | Greater than zero; source and date recommended. |
| tax rates | Between 0 and 1 unless a controlled admin override exists. |
| markupPercentage | Cannot be negative. |
| loadedKmYear | Must be greater than zero before break-even is calculated. |
| annualTonneKm | Must be greater than zero before tonne-km break-even is calculated. |
| period dates | period_start must be before period_end; periods within selected plan year unless custom mode permits otherwise. |
| scenario status | Only draft, reviewed, approved or archived. |
| calculation mode | Only snapshot, planned_annual, rolling_forecast or actual_annual. |

## 14.1 Audit events

| Audit event | Meaning |
| --- | --- |
| CALCULATION_PREVIEWED | Optional, for analytics only. |
| CALCULATION_CREATED | New saved run created. |
| CALCULATION_UPDATED | Draft/reviewed run updated. |
| SCENARIO_APPROVED | Scenario locked as baseline. |
| SCENARIO_DUPLICATED | Approved or existing scenario duplicated as new draft. |
| SCENARIO_ARCHIVED | Scenario archived. |
| SCENARIO_COMPARED | Comparison run requested. |
| CALCULATION_EXPORTED | JSON/CSV export generated. |
| AGENT_RUN_CREATED | AI analysis requested and response stored. |
| REFERENCE_DATA_UPDATED | Tax/vehicle/fuel/source data updated. |

## 14.2 Source governance

Tax and payroll values must include source type: official, advisory, manual, internal or estimated.

Each source-driven value must show valid_from, valid_to where known, reviewed_at and confidence level.

The UI must distinguish official values from planning defaults.

Manual overrides must include an override reason.

Reference values should be exported with saved runs so old calculations remain reproducible.

# 15. Security, deployment and operations

The application stores commercially sensitive pricing intelligence: fleet cost assumptions, tax profile, margin targets, customer rate logic, saved scenarios and future actuals. Therefore, the production API cannot remain open.

| Area | Required control |
| --- | --- |
| Backend binding | Listen on process.env.PORT and host 0.0.0.0 in production. |
| CORS | Restrict to the frontend domain in production; avoid open app.use(cors()). |
| Authentication | Protect history, audit logs, export, delete, approve, archive and agent-run endpoints. |
| Database | Production must require DATABASE_URL; do not silently fall back to memory storage. |
| SSL | Use Render/Postgres SSL settings correctly. |
| Secrets | No API keys, database URLs or OpenAI keys in frontend code or repository. |
| Logging | Log structured events, but do not expose sensitive input payloads in public logs. |
| Rate limiting | Add rate limiting to agent endpoints and write endpoints. |
| Backups | Use PostgreSQL backup/export strategy before schema migrations. |
| Health checks | Expose /api/health and verify it from deployed backend URL. |
| Error handling | Return structured errors; never leak stack traces in production. |

## 15.1 Render deployment checklist

server.listen(PORT, '0.0.0.0') or equivalent.

PORT is read from process.env.PORT.

NODE_ENV=production is set for production service.

DATABASE_URL is present and production refuses to boot without it.

Frontend API base URL points to deployed backend.

CORS allowlist includes deployed frontend domain.

/api/health returns a successful response from public backend URL.

Database migrations have been executed before deploying dependent code.

Auth variables/secrets are present.

OpenAI/agent secrets exist only in backend environment.

# 16. Testing and acceptance strategy

Testing must protect formula correctness before visual redesign. The missing layer is fixed business-case testing: reference scenarios with locked expected annual km, loaded km, total cost, break-even, rate, EBIT, tax and profit.

| Test | Expected proof |
| --- | --- |
| Weighted break-even test | 60,000 loaded km at 1.40 and 40,000 loaded km at 1.80 must produce 1.56, not 1.60. |
| Rolling forecast test | Actual January/February plus forecast March must aggregate correctly. |
| Snapshot warning test | Snapshot mode must include SNAPSHOT_ASSUMPTION_FULL_YEAR. |
| Incomplete actual annual test | Actual annual mode with missing months must mark incomplete and return ACTUAL_YEAR_INCOMPLETE. |
| Approved immutability test | Direct update of approved scenario must be rejected; new version required. |
| Workbook parity test | Known workbook input values must produce equivalent engine outputs within defined tolerance. |
| Tax treatment test | VAT appears in invoice value but not profit. |
| Validation test | Negative km, zero loaded km, invalid rates and unknown statuses must be rejected. |
| API auth test | History, delete, export and audit endpoints require authentication. |
| Database persistence test | Saved run stores input snapshot, output snapshot, mode, plan year, as-of date and version. |
| Frontend smoke test | User can complete guided flow and save a scenario. |
| AI safety test | Agents must not modify formulas or stored values directly. |

## 16.1 Business-case fixture format

fixtures/business-cases/long-distance-base-2026.json

{

"name": "Long Distance 40t - Base 2026",

"input": {},

"expected": {

"annualTotalKm": 113100,

"loadedRevenueKm": 96474.3,

"totalAnnualCost": 147881.37,

"breakEvenPerLoadedKm": 1.5329

},

"tolerance": {

"money": 0.05,

"rates": 0.0005,

"km": 0.5

}

}

## 16.2 Acceptance criteria

The app supports Snapshot, Planned Annual, Rolling Forecast and Actual Annual modes.

Every break-even result is labelled by mode.

Snapshot mode shows a visible warning.

Saved runs include calculation mode, plan year, as-of date, status, engine version, scenario name and scenario version.

Monthly period data can be stored.

Rolling Forecast combines completed actual periods and remaining forecast/planned periods.

Annual break-even uses total cost divided by total loaded km, not simple averages.

History displays mode, status, plan year, as-of date, version and key financial results.

Approved scenarios are immutable or versioned.

Tests prove weighted break-even logic.

Dashboard shows mode, completeness and baseline variance.

The app can compare a current scenario against an approved baseline.

Missing actual or forecast periods produce explicit warnings.

Pricing, tax and EBIT logic remain compatible with mode-aware annual totals.

History, audit logs, exports, delete and approval actions are protected by authentication.

Production deployment has no silent in-memory persistence fallback.

Frontend is split enough that future redesign does not require editing one monolithic file.

AI outputs are logged, structured, confidence-labelled and separated from deterministic calculations.

# 17. Implementation roadmap

The implementation should be incremental. Do not rewrite the engine first. Add metadata, labels, validation and tests before deeper feature work.

| Sprint | Theme | Deliverable |
| --- | --- | --- |
| Sprint 0 | Stabilise deployment | Set backend host/port correctly, add health check, confirm Render backend is reachable. |
| Sprint 1 | Production safety | Restrict CORS, require DATABASE_URL in production, add basic auth for protected endpoints. |
| Sprint 2 | Business-case tests | Create workbook parity fixtures and weighted break-even tests. |
| Sprint 3 | Frontend modularisation | Extract API client, pages, hooks, cards and formatters from App.jsx. |
| Sprint 4 | Calculation metadata | Add calculation_mode, plan_year, as_of_date, scenario_status, engine_version, scenario_name and scenario_version. |
| Sprint 5 | Mode selector UI | Show calculation mode across dashboard, break-even and history; add snapshot warning. |
| Sprint 6 | Period aggregation utility | Implement aggregatePeriodsForAnnualBreakEven in shared engine. |
| Sprint 7 | scenario_periods persistence | Add table, repository, API and frontend Time Model period table. |
| Sprint 8 | Rolling Forecast | Actual-to-date + forecast remaining logic and completeness warnings. |
| Sprint 9 | Scenario governance | Draft/reviewed/approved/archived statuses, immutability and duplicate-as-draft. |
| Sprint 10 | Scenario comparison | Compare current scenario with approved baseline. |
| Sprint 11 | Executive dashboard | Decision hero, completeness panel, cost structure, baseline variance and risk alerts. |
| Sprint 12 | Actual Annual | Year-end mode and incomplete-year warning. |
| Sprint 13 | AI Cost Intelligence | Add first AI endpoint and AI Insights card. |
| Sprint 14 | Data Quality Agent | Add rule-based + AI-assisted quality checks. |
| Sprint 15 | Scenario and Report Agents | Add scenario agent and management report agent after calculations are stable. |
| Sprint 16 | Source governance | Add reference_sources and source badges for tax/reference values. |
| Sprint 17 | Export and documentation | Export packs, implementation log, API docs and user guide. |

## 17.1 Immediate next technical step

The next implementation step should be Sprint 0, not a redesign sprint. The first code-level target is to stabilise deployment and protect production persistence. After that, lock business-case tests before refactoring App.jsx or changing the engine.

## 17.2 Work discipline

Before each commit, run git status.

Create new files and directories through terminal commands.

Make one meaningful change per sprint step.

Run the relevant test after each change.

Commit and push after each change.

Keep an implementation log updated after each sprint.

Do not combine backend hardening, frontend refactor and visual redesign in one commit.

# 18. Definition of done

| Dimension | Done means |
| --- | --- |
| Feature | Works in backend, frontend and database if applicable. |
| Validation | Invalid inputs are rejected or warned clearly. |
| Tests | Unit/API/business-case tests pass. |
| Auditability | Saved results include input/output snapshots and relevant metadata. |
| Security | Protected endpoints are authenticated. |
| UX | User sees mode, warning and source where relevant. |
| Documentation | Blueprint/API/implementation log updated. |
| Deployment | Deployed environment returns health check and feature works from public frontend. |
| Git | git status checked; commit pushed to main. |

# 19. Open decisions and future extensions

| Decision | Recommended path |
| --- | --- |
| Authentication model | Basic auth for short term; later JWT/session or provider-based login. |
| Multi-user model | Single-user/internal first; later organisations, roles and ownership of runs. |
| Period granularity | Monthly for v1; weekly/custom later. |
| Tax source policy | Manual official-source register first; automated updates later. |
| AI provider implementation | Start with one backend endpoint and structured output; orchestration later. |
| Report exports | JSON/CSV first; PDF/Word management reports later. |
| Telematics integration | Future import of actual km, fuel and utilisation data. |
| Accounting/ERP integration | Future integration only after core calculation governance is stable. |
| Commercial model | Can evolve from calculator to SaaS pricing cockpit once auth, data isolation and source governance mature. |

# 20. Appendices

## 20.1 Minimal backend first sprint file list

backend/

server.js

db.js

routes/

health.js

calculations.js

reference.js

agent.js

middleware/

auth.js

corsPolicy.js

validateRequest.js

errorHandler.js

repositories/

calculationRepository.js

scenarioRepository.js

agentRepository.js

services/

calculationService.js

scenarioService.js

agentService.js

shared/

engine/

computeSnapshotBreakEven.js

aggregatePeriodsForAnnualBreakEven.js

computeModeAwareBreakEven.js

pricingEngine.js

sensitivityEngine.js

warningCodes.js

schemas/

calculationSchemas.js

scenarioSchemas.js

periodSchemas.js

## 20.2 Minimal frontend first refactor file list

frontend/src/

api/

client.js

calculationsApi.js

referenceApi.js

agentApi.js

pages/

Dashboard.jsx

CompanyTaxProfile.jsx

TransportInputs.jsx

TimeModel.jsx

BreakEven.jsx

Pricing.jsx

Sensitivity.jsx

Vehicles.jsx

History.jsx

components/

layout/Layout.jsx

cards/ResultCard.jsx

badges/ModeBadge.jsx

badges/StatusBadge.jsx

warnings/WarningPanel.jsx

forms/InputField.jsx

charts/CostStructureChart.jsx

ai/AIInsightsCard.jsx

hooks/

useCalculation.js

useReferenceData.js

useHistory.js

useAgentInsights.js

utils/

formatters.js

validation.js

## 20.3 Master implementation boundary

Do not remove the existing formulas.

Do not rewrite the engine before locking parity tests.

Do not show one generic break-even number without a mode label.

Do not use simple averages for annual break-even.

Do not allow direct edits to approved scenarios.

Do not let AI overwrite formulas, assumptions or saved runs.

Do not allow production to run with transient memory storage.

Do not redesign inside one monolithic App.jsx.

Do not present tax defaults as legal truth.

## 20.4 Final product thesis

The app should not claim that today’s costs produce a final fair annual break-even. Instead, it should explain that Snapshot gives a fast simulation, Planned Annual gives the budget baseline, Rolling Forecast gives the best current full-year estimate, and Actual Annual gives the year-end truth. With scenario governance, source-controlled assumptions and AI interpretation, the product becomes a transport pricing management cockpit rather than a one-time calculator.